NATA – Document Lifecycle Cleaner

# Goal

Delete documents and folders with a modification date less than or equal to a specified calendar date and remove empty folders pertaining to a particular facility based on folder naming conventions.

# Context

NATA requires a yearly clean culling and deletion of all documents whose modification date falls on or before a specified calendar year-end date, as well as the removal of empty folders associated with a particular facility identified by acronym. This process is intended to be repeatable and automated on an annual basis.

# Parameters

Specified Date — The cutoff is a calendar year-end date (e.g. 31 December 2024). Documents with a modification date less than or equal to (≤) this date are candidates for deletion.

❓ Open Question Who sets the specified date — an admin user within MAGIQ Documents, a system configuration value, or a runtime parameter passed to the process? Who is responsible for running this process — a system administrator, a DBA with SQL access, or a MAGIQ Documents power user?

# Process Phases

The process is divided into four phases to clarify automation scope, tooling requirements, and responsibilities:

| Phase | Steps | Type |
| --- | --- | --- |
| Phase 1: Identification | Steps 1 – 3 | Automated |
| Phase 2: Review & Selection | Steps 4 – 6 | Interactive (React UI + .NET API) |
| Phase 3: Archival | Steps 7 – 9 | Operational |
| Phase 4: Cleanup | Steps 10 – 12 | Automated / System |

# The Process

Phase 1 — Identification

Step 1 — Retrieve candidate documents

Execute the pre-configured SQL query to retrieve all documents from the database where the modification date is less than or equal to the specified calendar date. The query is defined and maintained at the system configuration level so that schema changes can be accommodated without requiring code changes.

Step 2 — Apply Document Register query

Use the existing pre-configured SQL query for the Document Register report as the base. This query is maintained at the system configuration level and can be updated independently when the schema changes. Extend the output to include any additional fields required for NATA's process beyond what the standard report provides.

❓ Open Question What specific fields does NATA require in the output beyond what the Document Register query currently provides?

Step 3 — Export results to Excel and archive

Copy the query results to an Excel spreadsheet. Save and upload the spreadsheet into MAGIQ Documents so that any document can be located by reference after deletion has occurred.

❓ Open Question What is the required retention period for the Excel archive spreadsheet, and who is responsible for maintaining it? Does this spreadsheet satisfy any audit or compliance requirement? If so, what fields must be included and is approval required before the process can proceed? Where in MAGIQ Documents should the spreadsheet be saved — which library, folder, or location?

Phase 2 — Review & Selection

Step 4 — Produce a list of candidate folders

Using the documents identified in Step 1, generate a list of all containing folders. This list will be used in Step 6 to determine which folders are candidates for deletion or retention.

❓ Open Question Does a single document with a modification date after the specified date protect only its immediate parent folder, or does it protect the entire ancestor folder hierarchy? How should nested folders be handled? If a parent contains a mix of deletable and non-deletable subfolders, does the parent remain? If the parent becomes empty after child deletion, should it then be removed?

Step 5 — Generate folder paths via SQL

Using the folder IDs produced in Step 4, execute a SQL query that returns the full resolved folder paths. These paths will be surfaced in the review UI in Step 6.

Step 6 — Review and select folders to delete or keep (React UI + .NET API)

A React-based UI presents NATA with the full list of candidate folders and their resolved paths. NATA selects which folders to delete or retain. Folders matching the deletable naming conventions (see section below) are pre-selected for deletion and cannot be overridden by the user.

This step also captures NATA's decisions about which documents or document categories should be retained regardless of modification date, replacing the previously planned separate step.

❓ Open Question Should the UI support filtering or searching the folder list? What display columns are required — e.g. folder path, document count, date range, assigned facility? Are there specific document types, statuses, or categories that must always be preserved regardless of modification date or folder? If so, enumerate them.

Phase 3 — Archival

Step 7 — Confirm and execute folder deletes (React UI + .NET API)

The React UI presents a confirmation screen listing all folders selected for deletion. NATA must explicitly approve before the .NET backend API executes any deletions.

The system validates all selected folders against the delete constraint (Rule 4) before any delete is executed. If any folder is in a protected state, the process halts and reports which folders are blocking. Deletion cannot proceed until all blocking folders are resolved or deselected.

Step 8 — Create a new archive library in MAGIQ Documents

Create a new, temporary library within MAGIQ Documents to hold the candidate documents during the archival window.

❓ Open Question What should the library be named? Is there a naming convention to follow — e.g. NATA_Archive_YYYY? What permissions are required on the library, and who needs access during the archival window? Does library creation need to be logged or audited?

Step 9 — Move documents to the archive library

Move all candidate documents identified in Step 1 into the library created in Step 8.

❓ Open Question What happens if a move fails mid-process — is there a rollback mechanism, or can the process resume from the point of failure?

Phase 4 — Cleanup

Step 10 — Delete empty folders

Delete all folders that are empty following the document move in Step 9. This step must not execute until all document moves in Step 9 are confirmed complete.

Step 11 — Archive via Robocopy

NATA uses Robocopy to copy the entire archive library to a designated file share for long-term backup.

❓ Open Question Is this step performed manually by NATA, or should it be automated as part of the process? How is successful completion of Robocopy verified before Step 12 proceeds? A file count and total size comparison between the source library and the destination file share must be confirmed. Step 12 is blocked until this verification passes.

Verification Gate — Required before Step 12 Before Step 12 may execute, the Robocopy archive must be verified. The file count and total size of the copied library on the file share must match the source library. This is the point of irreversibility — once the library is deleted, recovery depends entirely on the archive. Step 12 is blocked until this check passes.

Step 12 — Delete and purge the archive library

Delete the archive library from MAGIQ Documents. The purge — permanent removal from the system — is implemented as a system background process that executes automatically following the delete. This step may only proceed once the verification gate above has passed.

❓ Open Question Is there a required holding period between the delete action and the background purge executing, to allow for any last-minute intervention?

# Deletable Folder Naming Conventions

Folders matching the following acronyms are always eligible for deletion. In the review UI (Step 6), these folders are pre-selected, and NATA cannot override the selection.

ADV  ·  ARE  ·  ASS  ·  CEA  ·  CGA  ·  CRE  ·  DCR  ·  DEL  ·  DFS  ·  DRV  ·  DTV  ·  FAS  ·  FES  ·  OLC  ·  OLN  ·  REI  ·  RES  ·  SRE  ·  SRV  ·  STF  ·  STI  ·  VAR

❓ Open Question Is this the complete and final list of deletable naming conventions, or is it a subset? Are there additional acronyms to be included? Is matching case-sensitive? Does the convention apply to folders whose name starts with the acronym, or must the full folder name be an exact match?

# Rules

- Date cutoff - Documents with a modification date less than or equal to the specified calendar date are candidates for deletion.

- Folder protection - Folders containing at least one document with a modification date after the specified date must not be deleted.

- Empty folders - Empty folders must be deleted.

- Delete constraint - Deletion cannot proceed while any selected folder is in a protected state. The system must validate all selected folders before executing any deletions. If the constraint is violated, the process halts and reports which folders are blocking. Deletion cannot proceed until all blocking folders are resolved or deselected.

- Archive first - The archive library must not be deleted (Step 12) until the Robocopy archive is confirmed complete via the verification gate.

❓ Open Question Rule 2 defines folder protection at the document level — does this protection extend to the full parent folder hierarchy (all ancestor folders), or only to the immediate containing folder? (See also Step 4.)